}

Guide 1. APT Project Definition

Subject Capstone

╱|

(˚ˎ 。7

|、˜〵

じしˍ,)ノ

- PART I

| 1. Personal background |  |
| --- | --- |
| Student name | Thalia Alarcón Roberto Huaitro Vicente Pérez |
| Rut | 20.225.229-k 15.532.593-3 20.465.423-9 |
| Career | Computer Engineer |
| Campus | Puente Alto |

| 2. APT Project Description |  |
| --- | --- |
| Project name | PetPace |
| Performance areas | Mobile development, Data base modeling |
| Competencies | - Software development applying best practices and standards. - Solution design using relational and non relational data bases. - Design and adapt requirement engineer processes for IT solutions. - Evaluate and manage projects implementing traditional and agile methodologies. - Design IT solutions with a focus on quality, security and sustainability. - Design software projects on mobile platforms. |

3. APT Project Justification

| APT Project relevancy | This project is designed for all types of users, accommodating diverse personal tastes, lifestyles, and individual goals. It offers an application that encourages healthier mobile phone habits, moving away from excessive use, by utilizing technology in an engaging way. The core concept is to help users manage the time they dedicate to daily activities, aiming to achieve individual or group goals while caring for a virtual pet. The application seeks to create routines tailored to the user, whether they wish to start a daily activity, establish an exercise regimen, set class reminders, pick up a new hobby, and so on. |
| --- | --- |
| APT Project Description | The goal of the app is for the user to reduce their phone usage time and successfully organize their schedule and activities, while caring for their pet, thereby managing their day in a more engaging way. |
| Alignment of the project with the graduate profile | It´s directly related to the use of mobile applications, encompassing the analysis, design, development, and implementation of a software solution aimed at addressing a specific need, while incorporating best practices for mobile device and technology usage. The project integrates technologies such as Flutter and Spring Boot, Dart and Java as programming languages, and microservices. |
| Relevance to professional interests | The project involves developing a technological solution and spans various areas and stages of the software development lifecycle, encompassing application development, architectural design, backend and frontend development, API integration, database management, and security. The application allows us to apply the experience gained in class, refine it, and build knowledge that will serve us in our future careers. |
| Feasibility of developing the APT Project | The application is being developed using the Dart programming language and Flutter, while Java and Spring Boot are being used for the backend services. This enables the development of a cross-platform application and independent services that can be integrated via APIs. Given this architecture and the defined tasks, we consider the application feasible within the 77 business day timeframe established by the team. |

- PART II

4. Objectives

| General objective | To develop a mobile application called PacePet that enables users to manage, log, and track their personal activities and goals with the support of virtual pets, with the aim of fostering the creation and maintenance of healthy habits and routines. |
| --- | --- |
| Specific objectives | - Design an intuitive interface for managing and visualizing personal activities and goals. - Implement a system for logging and tracking activities. - Develop a virtual pet system linked to the achievement of user goals. - Incorporate notifications, profile customization, and options for sharing activities with other users. - Evaluate the application's performance through testing to verify compliance with established requirements. |

5. Methodology

Methodology description

The development of PacePet will utilize the waterfall methodology, following distinct stages in an orderly fashion. First, we identify the user needs and the requirements the application needs to fulfill. Next, designing the application, taking into account the interface, system structure, and the data necessary for its operation. The project will then move to the development stage, where PacePet’s functions,including the mobile app, the backend, and the connection between the two, will be implemented. Once development is complete, testing will be conducted to identify errors and verify that the functions operate correctly according to the defined requirements. Finally, a general system evaluation will be performed to verify that PacePet meets the established objectives. Tools such as WhatsApp and Google Meet will be used to organize and coordinate the team's work.

6. Evidence

| Type of evidence (progress or final) | Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Initial presentation | Slide-based presentation that facilitates a basic understanding of the project. | Convey the most basic concepts of the project. |
| Progress | Constitution act | Initial project-phase document that defines the project's scope. | Identify the potential limitations of the project during its development. |
| Progress | WBS matrix | Document used to manage changes made to the project. | Communicate the changes made. |
| Progress | Requirement form | Document outlining the system's functional and non-functional requirements. | Understand the system requirements for implementing the solution. |
| Progress | Gantt chart | Project schedule. | Schedule the dates for carrying out the project activities. |
| Progress | Mockup document | Graphic description of the project, a scale model showing all views of the project. | Visually present what the project looks like. |
| Progress | ERS report | Document specifying system requirements and the project proposal. | Present the proposal and requirement specifications for the project to be carried out. |
| Progress | Project definition | Document defining the APT project to be carried out. | Define the project to be worked on during this APT. |
| Progress | Extended use cases | Document describing user interactions with the system. | Present the user's interactions with the system. |

7. Work plan

| APT Project work plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competences | Activity name | Description | Resources | Duration | Responsible | Observations |
| Methodologies and standards. Agile and traditional projects. | Project Charter | Definition of the project charter and all related definitions.. | Template of the Document and computer | 12-08-26 to 13-08-26 | Full team | Discussing theoretical functions makes it difficult to define what is possible and how they should be developed. |
| Methodologies and standards. Agile and traditional projects. | Charter Approval | Process of review, correction, and final approval by the person responsible. | Document and computer | 13-08-26 to 14-08-26 | Thalia | The involvement of the person responsible for approving in the creation of the document facilitates its approval. |
| Methodologies and standards. Agile and traditional projects. | Definition of General Requirements | Process for defining the project's functional and non-functional requirements. | Template of the Document and computer | 14-08-26 to 17-08-26 | Full team | Not having documents or mockups to organize ideas makes it difficult to define all the necessary requirements. |
| Methodologies and standards. Agile and traditional projects. | Team Organization | Definition of the work team's roles and responsibilities. | Constitution act and approval of the team | 17-08-26 to 18-08-26 | Full team | The members had already been defined; it was only necessary to specify the roles of each one. |
| Methodologies and standards. Agile and traditional projects. | Capture of Specific Requirements | Process of reviewing and delving into the previously defined requirements. | Template of the Document and computer | 18-08-26 to 19-08-26 | Thalia and Roberto | Future changes should be expected, new requirements of changes to existing ones. |
| Software design. Methodologies and standards. Agile and traditional projects. | Software Architecture Document | Definition of the architecture, modules, and technologies required for the project. | Template of the Document and computer | 19-08-26 to 21-08-26 | Vicente and Roberto | We were able to draw upon the architecture of other mobile applications. |
| Software design. Methodologies and standards. Agile and traditional projects. | Use Case Document | Definition of use cases to describe the utility of each functional requirement. | Template of the Document and computer | 20-08-26 to 21-08-26 | Thalia and Vicente | Defining requirements makes it easier to determine how many use cases are needed and what they must do. |
| Software design. Methodologies and standards. Agile and traditional projects. | Prototypes | Modeling of basic application interface designs. | Canva and computer | 20-08-26 to 24-08-26 | Thalia and Vicente | The design process helps visualize the application and, consequently, its functions. |
| Methodologies and standards. Agile and traditional projects. | ERS Proposal | Document providing specific definitions to facilitate the development process. | Template of the Document and computer | 24-08-26 to 25-08-26 | Full team | It allows all the most relevant aspects of the project to be consolidated into a single document. |
| Software design. Data bases | Development Environment Setup | Process of preparing tools, environments, and other requirements to facilitate development. | Android Studio, Github, Visual Studio Code, computer | 25-08-26 to 28-08-26 | Vicente and Roberto | Necessary for working in tandem and avoiding inconsistencies. |
| Data bases | Database Table Scripts | Modeling of tables, their attributes, and their relationships. | interface sql (SQLite, PostgreSQL, etc), computer | 30-08-26 to 31-08-26 | Vicente and Roberto | Since there is no clear idea of ​​the best way to handle the data, the tables must be reviewed repeatedly. |
| Data bases | PL/SQL Query Scripts | The SQL commands required for the functionalities are defined. | interface sql (SQLite, PostgreSQL, etc), computer | 31-09-26 to 02-09-26 | Vicente and Roberto | As it is a common requirement in applications in general, it is easier to implement. |
| Software design. Data bases Mobile devices | Login (Phone or Google) | The authentication routes available in the application are defined. | Android Studio, Visual Studio Code, computer | 31-09-26 to 03-09-26 | Vicente and Roberto | Opting for third-party features (Google, Apple) for the login process can simplify it. |
| Software design. Mobile devices | Export State for Device Switch | Functionality to save your data and preferences, so they can be loaded on another device. | Android Studio, Visual Studio Code, computer | 03-09-26 to 07-09-26 | Vicente | Not having a defined best method for exporting this data hinders its development. |
| Software design. Quality, security and sustainability | Privacy Settings (Shared Information) | Visibility preference regarding other users. | Android Studio, Visual Studio Code, computer | 07-09-26 to 08-09-26 | Thalia and Vicente | Limited experience with similar functionalities hinders their development. |
| Data bases Mobile devices | Activity and Goal Logging and Management | Creation, modification, and deletion of activities. | Android Studio, Visual Studio Code, computer | 08-09-26 to 09-09-26 | Thalia and Vicente | Experience with CRUD processes aids development. |
| Mobile devices | Tracking via Stopwatch or Step Count | Implementation of different types of activities, depending on the user's needs. | Android Studio, Visual Studio Code, computer | 09-09-26 to 11-09-26 | Vicente | Limited experience with similar functionalities hinders their development. |
| Data bases Mobile devices | Shared Activities with Others | Function to clone an activity and share it with another user. | Android Studio, Visual Studio Code, computer | 13-09-26 to 15-09-26 | Thalia and Vicente | Limited experience with similar functionalities hinders their development. |
| Mobile devices | Pet Customization (Colors and Background) | Customization option based on user preference. | Android Studio, Visual Studio Code, computer | 15-09-26 to 21-09-26 | Thalia and Vicente | Limited experience with similar functionalities hinders their development. |
| Mobile devices | Unlocking New Customization Items | User reward system for using the app, unlocking new features. | Android Studio, Visual Studio Code, computer | 21-09-26 to 22-09-26 | Thalia and Vicente | The unlocking logic and unlockables are undefined, which hinders development. |
| Mobile devices | Pet Animations Based on Activities Performed | Pet status system that records a score reflected in the pet's mood. | Android Studio, Visual Studio Code, Lottie, computer | 22-09-26 to 25-09-26 | Thalia and Vicente | Lottie's learning time makes designing the pets difficult. |
| Data bases Mobile devices | Personal Streak Management and Maintenance | View of active and historical activities for user tracking. | Android Studio, Visual Studio Code, computer | 27-09-26 to 30-09-26 | Vicente | A scoring system must be defined to manage the status of the pets. |
| Data bases Mobile devices | Activity completion scoring system | A system that records a score to determine the condition of the pets. | Android Studio, Visual Studio Code, SQLite, computer | 30-09-26 to 05-10-26 | Thalia and Vicente | Limited experience with similar functionalities hinders their development. |
| Data bases Mobile devices | Profile customization | Profile feature that allows you to showcase your achievements and activities. | Android Studio, Visual Studio Code, SQLite, computer | 05-10-26 to 07-10-26 | Thalia and Vicente | Limited experience with similar functionalities hinders their development. |
| Data bases Mobile devices | Notification and Focus Mode Settings | Notification frequency settings and a feature that disables other functionalities until a goal is met. | Android Studio, Visual Studio Code, SQLite, computer | 07-10-26 to 09-10-26 | Full team | Limited experience with similar functionalities hinders their development. |
| Mobile devices | Phone Usage Time Tracking | Functionality that allows for recording time-based goals. | Android Studio, Visual Studio Code, computer | 12-10-26 to 14-10-26 | Vicente and Roberto | Limited experience with similar functionalities hinders their development. |
| Mobile devices | User Progress Statistics Visualization | Profile feature that allows you to see your achievements. | Android Studio, Visual Studio Code, computer | 18-10-26 to 21-10-26 | Thalia and Vicente | Experience with other statistics interfaces facilitates the performance of this task. |
| Software design. Mobile devices Quality, security and sustainability | Test Environment Setup | Process of preparing tools, environments, and other requirements to facilitate testing. | Android Studio, Visual Studio Code, SQLite, computer | 21-10-26 to 30-10-26 | Vicente and Roberto | It will allow for the analysis of the proper functionality of the actions required for the application. |
| Software design. Quality, security and sustainability | Functional Testing | Testing process for each functionality, verifying that they fulfill their purpose. | Android Studio, Visual Studio Code, SQLite, computer | 29-10-26 to 08-11-26 | Vicente and Roberto | They allow each functionality to be tested individually. |
| Software design. | User Testing | Functionality evaluation using real users. | Android Studio, Visual Studio Code, SQLite, computer | 08-11-26 to 12-11-26 | Thalia and Roberto | They allow the application's usability to be tested. |
| Software design. Methodologies and standards. | System Migration to Production | Cleaning and modification of variables and configurations for the transition to the production stage. | Android Studio, Visual Studio Code, computer | 12-11-26 to 20-11-26 | Vicente and Roberto | Regarding the launch of the application, the need to validate the preceding tests complicates this task. |
| Methodologies and standards. | Training Sessions | Preparing the necessary people with all the information and tools required for the application to function correctly. | Documents and computer | 22-11-26 to 27-11-26 | Thalia and Vicente | Preparing the individuals responsible for implementation will facilitate its proper functioning in the future. |
| Methodologies and standards. | User Manuals | Documentation containing instructions and information regarding the application's functionality. | Documents and computer | 22-11-26 to 27-11-26 | Thalia and Vicente | Defining this document will facilitate the maintenance of the application. |
| Methodologies and standards. Agile and traditional projects. | Project Closure Document | Document recording the results and lessons learned during the project's development. | Documents and computer | 25-11-26 to 01-12-26 | Thalia and Roberto | It enables feedback and the incorporation of lessons learned, thereby fostering continuous improvement. |

8. Gantt chart Gantt chart.xlsx

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  | Phase 3 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 |
| Project Charter |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Charter Approval |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Definition of General Requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Team Organization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Capture of Specific Requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Architecture Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Use Case Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prototypes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ERS Proposal |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development Environment Setup |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Table Scripts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| PL/SQL Query Scripts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Login (Phone or Google) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Export State for Device Switch |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Privacy Settings (Shared Information) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity and Goal Logging and Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Tracking via Stopwatch or Step Count |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Shared Activities with Others |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pet Customization (Colors and Background) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Unlocking New Customization Items |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pet Animations Based on Activities Performed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Personal Streak Management and Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Activity completion scoring system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Profile customization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Notification and Focus Mode Settings |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Phone Usage Time Tracking |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Progress Statistics Visualization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test Environment Setup |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| System Migration to Production |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Training Sessions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Manuals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Closure Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

If the APT Project is a group project, this column must list the names of the individuals responsible for each task or activity. This will subsequently allow for the assessment of each team member individually.